# WP-6 Sprint 4 → Sprint 5 Engineering Handoff

SyncBridge Core Version 0.1 | Secured Application Services → Razor Pages Manufacturing Workflow

Status: SPRINT 4 TEAM ACCEPTED, MERGED AND PUBLISHED. Sprint 5 feature branch created, published and ready; no Sprint 5 implementation has begun.

# 1. Authority and handoff purpose

This document transfers verified Sprint 4 implementation, approved decisions, and execution controls to Sprint 5. The corrected SRS governs required behavior; corrected SDD governs architecture; amended DBDS governs persistence; the realigned WP-6 plan defines sprint scope. Sprint completion reports and Git evidence record what was actually implemented and verified, not new requirements. Golden documents remain unchanged pending separate controlled revisions.

# 2. Accepted Sprint 4 delivery

| Area | Accepted evidence / result |
| --- | --- |
| Security | Trusted active AppUser actor context; configured four roles; cookie sign-in boundary; server-enforced authorization; no caller actor/role substitution. |
| Application services | ProductionOrderService and BatchService: orders, batch transitions, recipe prerequisites, step execution, signatures, deviations, audits and Review by Exception (FR-001–FR-010). |
| Persistence | 15 approved dbo tables, original EF migration and two DBDS amendments unchanged; scoped DbContext/UoW; one atomic command commit; immutable audit/signature evidence. |
| Verification | Post-merge 252/252 tests passed (235 non-SQL; 17 live SQL); build 0 errors/0 warnings; dependency checks passed. |
| Live SQL | Fresh-scope end-to-end execution, rollback, constraint handling, concurrency rejection, rehydration, optional-field preservation; 11-row seed baseline restored, zero manufacturing-history residues. |
| Size / scope | 9 added and 16 modified production files, approximately +902 physical production lines; no new manufacturing table, migration, enterprise integration or speculative framework. |

# 3. Git baseline and Sprint 5 entry

| Item | Exact accepted reference |
| --- | --- |
| Sprint 4 implementation | 9f9c152b937d66ef04536104cf987ec2c2aba777 |
| Sprint 4 documentation | 799fe893c64f3b86e8c67cb0a42d34caebf0bfbe |
| Accepted main merge / Sprint 5 starting SHA | 65d324bd2e0f0a82515dd20eca89efe5984baf96 |
| Active / published Sprint 5 branch | feature/wp6-sprint5-razor-pages |
| Branch relationship | At handoff: local main, origin/main, Sprint 5 and origin/Sprint 5 equal; zero ahead / behind. |

Two intentionally untracked local files remain: docs/sprint-4/Sprint4_Git_Integration_Completion_Report.md (this final-SHA record) and artifacts/test-evidence/sprint-4/batch-b/Sql_Preflight_Output.txt (preserved original padded transcript; sanitized copy already committed). Do not discard or accidentally stage the raw transcript. Supplemental post-merge logs are in ignored bin output and should be preserved before any cleanup.

# 4. Approved implementation decisions inherited by Sprint 5

| Decision | Preserve |
| --- | --- |
| D1 | Production Supervisor exclusively manages approved ProductionOrder status transitions. |
| D2 | Quality Engineer reviews, approves/rejects and resolves deviations; no newly invented self-approval restriction. |
| D3 | Production Operator resumes execution after Domain-confirmed closure of blocking deviations. |
| D4 | Operator/Supervisor/Quality share appropriate manufacturing-context reads; only Supervisor/Quality review audits/exceptions; Administrator alone has no manufacturing permissions; roles additive. |
| D5 | Exception may persist with all deviations closed while awaiting separately authorized Operator Resume; no steps or completion before resume. |
| D6–D11 | Retain configured cookie identity, trusted AppUser mapping, serializable one-command transactions, optional-data retention, approved composition, standalone order audit, and technical classification of corrupted persistent records. |

Previously accepted OQ-1/2/3/3A/4 remain binding: order quantity authoritative; separate DeviationId/DeviationCode; canonical technical IDs; only BatchStepExecution is a signature target; audit identifier nvarchar(256); restricted rehydration without event replay.

# 5. Sprint 5 scope, prerequisites and acceptance direction

Sprint 5 objective: implement approved ASP.NET Core Razor Pages manufacturing workflows over existing secured Application services. Use SRS §5.1 and §§6.1–6.3 wireframes/use cases; SDD §§4.2, 7.1–7.4 prototypes; WP-6 realigned §4.5. Do not duplicate business rules, bypass services, access SQL directly from pages, or claim EBR reporting before Sprint 7.

Login/role-appropriate navigation, production dashboard, production order view/create/manage, batch selection/initiation, guided execution, verification, deviations, review, signatures, audits and read-only completed-batch review.

Use existing ProductionOrderService/BatchService DTOs and result types; translate success/invalid/unauthorized outcomes into clear workflow feedback. Both hidden UI actions and direct requests must remain protected by Application services.

Before demo runs, supply approved identity account hashes/roles through user secrets or environment; account IDs must map to active AppUser. Use approved HTTPS/Data Protection configuration; never commit credentials.

Acceptance: browser UC-001–UC-004 scenarios and negative role/state cases; pages thin and database-free; regression suite retained. FR-011 EBR, FR-012 manufacturing REST and BR-007 reconciliation remain later sprints.

# 6. Standing ChatGPT–Codex–Team engineering operating standard

CROSS-PROJECT POLICY — Carry this section forward verbatim or by explicit reference in every later sprint handoff and reuse for other projects unless the Team explicitly revises it.

## Authority first

Use approved golden requirements/design/data documents to the maximum. Derive existing decisions; do not invent a fresh design task simply to rediscover them. Actual code and tests establish implementation state, not requirements authority.

## Minimum Necessary Code

Reuse existing behavior, contracts, services and native platform facilities before creating code. Favor the fewest cohesive classes/methods/LOC/dependencies necessary. No decorative frameworks, generic pipelines, duplicate rules or speculative future features. Keep security, correctness, clarity and adequate tests.

## Consolidated batch execution

Plan the fewest substantive execution batches (not a quota); combine internal checkpoints, tests and routine corrections into a single Codex run for each batch. No serial approval requests for ordinary implementation details. Escalate only blockers, conflicts, real scope/design changes, destructive actions or explicit approval gates.

## Design changes by exception

Record bounded implementation choices in a decision register. If approved behavior/schema/architecture must actually change, stop affected work for Team approval; document and update the relevant golden document through controlled change management. At sprint closure list candidates for later golden-doc clarification.

## All-inclusive Git closure

After explicit Team acceptance AND Git integration authorization, perform inventory/security checks, consolidated commit, merge, post-merge verification, push, remote confirmation and next-sprint branch publication in ONE operation. Preserve history; never force or discard work. Pause only for genuine divergence, failure, security issue or unauthorized material change.

## Roles and evidence

(AI-Agent): interpret baseline, review consistency, risks, traceability and Codex evidence. Codex: implement bounded tasks, execute tests, correct routine defects and report real evidence. Team: decides baseline, approves material changes, accepts sprint and authorizes integration. Neither AI independently changes project scope.

## Reporting discipline

Provide complete self-contained Codex prompts and full replacement artifacts, not fragments to stitch together. Produce focused closure reports and indexed raw evidence; distinguish executed passing checks from historical results, unrun work and open defects.

# 7. Proposed Sprint 5 execution approach

Prefer TWO consolidated batches unless actual implementation complexity makes a third necessary: (A) Thin Razor Pages Manufacturing Workflow implementation plus focused browser tests; (B) Integrated browser/security regression, evidence, sprint acceptance and full Git closure after Team approval. Avoid a separate design-only batch unless the golden documents and accepted code reveal a material unresolved decision.

# 8. Golden-document maintenance register (deferred)

SRS §2.2 / role use cases: consider clarifying D1–D4 role-to-operation matrix.

SDD §5.3: document D5 resolved-deviation Exception awaiting Operator resumption.

SDD §5.4: consider documenting D7 transaction isolation and D11 persisted-data technical-failure classification, without redefining requirements.

These are controlled documentation candidates, not authorization to edit golden documents now.

# 9. Source and evidence register

Sprint4_Final_Closure_Report.md

Sprint4_Final_Engineering_Verification_Report.md

Sprint4_Requirements_and_Evidence_Matrix.md

Sprint4_Implementation_Decision_Register.md

Sprint4_Final_Evidence_Index.md

Sprint4_Git_Readiness_Report.md

Sprint4_Git_Commit_Completion_Report.md

Sprint4_Git_Integration_Completion_Report.md

WP6_Sprint3_to_Sprint4_Engineering_Handoff.docx

Handoff disposition: Sprint 4 is accepted and published. Sprint 5 is ready for planning and implementation on its published branch. This document records the accepted source reports; it does not claim a new live repository inspection or begin Sprint 5 development.